- MINNESOTA

- DEPARTMENT OF TRANSPORTATION

- DISTRICT

- SOQ Evaluation Manual

DESIGN–BUILD PROJECT

S.P.

FEDERAL PROJECT NUMBER

{SOQ DUE DATE}

TABLE OF CONTENTS

Disclosure Agreement; Conflict of Interest Notice	1

Introduction and Purpose of the Procedure	1

1.0	Security of Work Area	2

2.0	Documentation Control	2

3.0	Evaluation Procedure	2

4.0	Project Manager Responsibilities	6

5.0	POC Chair Responsibilities	6

6.0	Technical Advisors (TA)	7

7.0	Information Release	7

Appendix A – Adjective Evaluation and Scoring Guide

Appendix B – SOQ Pass/Fail Checklist

Appendix C – SOQ Evaluation Forms

Appendix D – SOQ Evaluation Summary Sheet

# Disclosure Agreement; Conflict of Interest Notice

Each Evaluation Team member must complete and sign a Confidentiality and Non-Disclosure Agreement and give it to the Project Manager before starting the Statement of Qualifications (SOQ) evaluation process.  The Agreement must be retained as part of the SOQ evaluation record.  A person who does not sign and submit the required Agreement and Conflict of Interest Notice will not be allowed to participate in the SOQ evaluation.  As part of the SOQ evaluation kick-off meeting, prior to the starting the evaluation, the POC Chair will inform the Evaluation Team of the importance of confidentiality safeguards, and verify that the Project Manager has collected a Confidentiality and Non-Disclosure Agreement from each evaluation team member.  After the briefing, all individuals involved in the short-list selection process shall be responsible for maintaining confidentiality.

The project-specific SOQ Evaluation Manual is deemed to be sensitive information and must not be publicly disclosed by an Evaluation Team Member.  All requests to disclose all or part of the SOQ Evaluation Manual must be directed to the POC Chair.  The POC Chair will decide if disclosure of the SOQ Evaluation Manual is required or permitted by law.  During the short-list selection process, the POC Chair must approve any release of SOQ evaluation information.  It is particularly important that any information designated as “proprietary” by any Submitter be carefully guarded to avoid its release.

No information regarding the contents of the SOQ, deliberations by the Evaluation Team, the short-list recommendation to the Commissioner (or designee), or other information relating to the evaluation process will be released (except to authorized persons) or publicly disclosed without the authorization of the POC Chair.

# Introduction and Purpose of the Procedure

This manual documents the methods and procedures used for evaluating SOQs received in response to the Request for Qualifications (RFQ) for the      Design-Build Project (Project).   The RFQ was issued on      .

The purpose of this manual is to ensure the impartial, equitable and comprehensive evaluation of each Submitter’s SOQ, in accordance with the       Design-Build Project RFQ, for the purposes of short-listing the most highly qualified Submitters.  MnDOT will use a two-phase procurement process to select a design-build contractor to deliver the Project.  The short-list will not contain more than five of the most highly qualified Submitters that submit SOQs.  In the second phase, MnDOT will issue a Request for Proposals (the “RFP”) for the Project to the short-listed Submitters.  Only the short-listed Submitters will be eligible to submit proposals for the Project.  Each short-listed Submitter that submits a proposal in response to the RFP (if any) is referred to herein as a “Proposer.”  MnDOT will award a design-build contract for the Project, if any, to the Proposer offering the best value, to be determined as described in the RFP.

# Security of Work Area

Each member of the Evaluation Team (Technical Review Committee (TRC), Process Oversight Committee (POC), Technical Advisors (TA), and Legal Subcommittee (LS)) will be issued one copy of each SOQ, although POC members may decline their copies.  All Evaluation Team members must maintain confidentiality of all the SOQs and evaluation material, and must not share the materials with anyone outside of the Evaluation Team.

- When working with the SOQ and Evaluation Materials, each member of the Evaluation Team shall keep all of the materials under their direct control and secure from others not associated with the Evaluation Team.

- When not working with the materials, they must be locked in a secured storage area.

- When using computers, Submitter SOQs must be stored on removable disk drives or protected drives only.

The Project Manager or POC Chair will obtain a private meeting room for all evaluation discussions.  Only the Evaluation Team shall be authorized admittance to this evaluation area.  If a situation arises that requires an individual who is not an Evaluation Team member to be admitted to the evaluation area, all discussions will be discontinued and all paperwork either properly stored or otherwise safeguarded until such personnel have departed the work area.

# Documentation Control

All documentation developed by the Evaluation Team must be kept confidential and stored in accordance with the above procedures.  All SOQs and evaluation documentation will be kept secured at the end of each working day and at all other times that it is not under the direct control of authorized personnel.  At the conclusion of the evaluation process, members of the Evaluation Team shall not be permitted to retain any work papers, or any part of the SOQs, without first obtaining authorization from the POC Chair.

# Evaluation Procedure

The Commissioner of Transportation has appointed the following members to the Evaluation Team:

Technical Review Committee (TRC), as composed of the individual Evaluators:

{Insert member names, include at least 5 members at principal-level or higher with one manager-level employee, and one AGC representative.  The use of 2 managers is preferred, as is the use of 3 persons who have scored previously.  None of the members may directly report to other members.}

Technical Advisors (TA):

{Insert PM’s name}	-MnDOT Project Manager (PM)

Legal Subcommittee (LS):

{Insert legal subcommittee members}

Process Oversight Committee (POC):

POC Chair:	      – MnDOT Design-Build Program Manager

{Insert FHWA contact, if applicable}

{Insert Dept. Of Admin contact, if applicable}

The Project short-list will be developed using the procedure described below:

Step 1:  Kick-Off Meeting

- SOQ Evaluation procedures will be reviewed with the TRC, TA, TS, and POC prior to scoring or discussing any SOQs.

Step 2:  Pass-Fail Evaluation

- As soon as possible after the Kick-Off Meeting, the Legal Subcommittee (LS) will meet with the POC Chair to evaluate each SOQ to determine whether the SOQs appear to be responsive to the pass/fail requirements of the RFQ using the Pass/Fail Checklist included in Appendix B.  Following this meeting, the LS will make a recommendation to the TRC in regards to whether each Submitter’s SOQ is responsive to the RFQ.  A failing score in one or more of the items listed in the pass/fail evaluation process may be grounds for a determination that a particular Submitter is non-responsive and may not be shortlisted for the Project.  The TRC votes regarding responsiveness during Step 4.

- Following the pass/fail review, the POC Chair will notify Submitters of any incomplete pass/fail SOQ information and may request clarifications relevant to the pass/fail evaluation.  As part of these clarifications the Submitters may be asked to supplement incomplete or ambiguous information.

- The LS will supplement the information in Appendix B with any further notes regarding responsiveness that they wish to pass to the TRC in writing.

Step 3:  Independent Review

- The TRC and TA will independently review the contents of each SOQ submitted.  POC members may or may not review the SOQs in detail.  The TRC and TA may prepare written clarification questions and submit them to the Project Manager at any time.  The Project Manager, or designated representative, will notify Submitters of questions in writing.  The Project Manager may elect to defer questions until Step 4.

- Each Evaluator will individually review and assess individual SOQs using the criteria set forth in this SOQ Evaluation Manual.  Each Evaluator must record his/her evaluations using the forms in Appendix C.  The evaluation forms must be completed in a manner that adequately indicates the basis of the Evaluator’s assessment; reasoning for strengths and weaknesses must be thoroughly and specifically documented.

- The TRC and TA will individually determine the strengths and weaknesses of each SOQ and record them in Appendix C.  The TRC members and Project Manager must determine strengths and weaknesses relative to all RFQ criteria; the other TA

members do not need to evaluate all criteria and may focus on a particular area (i.e. their professional specialty).  Strengths and weaknesses are defined as follows:

- Strengths –     That part of the SOQ that ultimately represents a benefit to the Project and is expected to increase the Submitter’s ability to meet or exceed the Project’s goals within the bounds of the evaluation criteria.

Weaknesses – That part of a SOQ which detracts from the Submitter’s ability to meet the Project’s goals or may result in inefficient or ineffective performance within the bounds of the evaluation criteria.

- Members of the Evaluation Team do not score any SOQs during the Independent Review.

Step 4:  Review Meeting and Scoring

- The TRC, TA, and POC will meet to review and discuss the submitted SOQs.  The TA will support and assist the TRC in connection with their review and scoring of the SOQs but will not individually or independently score any SOQ.  The POC will ensure that the meeting and scoring progress in accordance with this manual.

- At some point during the meeting, the Evaluators will read any comments provided by the LS, discuss any irregularities that they may have noticed during their independent reviews, and vote orally in regards to whether the individually-provided SOQs were responsive to the pass/fail requirements of the RFQ.  This may occur at any time from the beginning of the meeting until the end of the evaluation discussions (prior to finalizing the evaluations) depending on whether the Evaluators believe they would find the evaluation discussions helpful in this responsiveness discussion.

- An SOQ will be deemed non-responsive if at least 2/3 (66%) of the Evaluators vote in favor of declaring it non-responsive.  Evaluators may disregard any minor irregularities in any SOQ so as long as the waiver does not constitute a violation of State law.  Should an SOQ be found non-responsive, see Step 5.

- The TRC and TA may prepare written clarification questions to Submitters if SOQ information is determined to be unclear or ambiguous.  The Project Manager, or designated representative, will notify Submitters of questions in writing.

- The TRC, TA, and POC may conduct interviews with the individuals listed in the SOQ.  Only the TRC and Project Manager will be allowed to ask interview questions and follow-up questions based on responses from the Submitter.  The TRC, with input from the TA and POC, will develop the questions prior to the interview.  The questions should consist of standard questions for each team, questions specific to particular SOQs, or both.

- During the SOQ review and scoring meeting(s) each Evaluator on the TRC will have the opportunity to adjust their evaluations based upon their discussions with the other

Evaluators and the TA.  They will also have the opportunity to adjust their evaluations based upon the input received from the interview, if any.

- After finalizing their entire evaluations, each Evaluator will determine an adjectival rating for each scoring criteria element from the RFQ using Appendix A – Qualitative Rating Guide and record the rating on the appropriate Qualitative Evaluation Form in the first portion of Appendix C.

- Following all Project evaluation discussions, each Evaluator will use the adjectival rating to identify the correct column in the Evaluation Sheet at the back of Appendix C.

- Each Evaluator will then determine a numerical score from 0 to 100 for each criterion based upon the required range for the associated adjectival rating.  The Evaluator will write the score for each criterion in the column associated with the correct adjectival rating.

- Each Evaluator will then multiply the score (as a percentage, i.e., “76” = 0.76) by the maximum potential points and record this value in the “Evaluator’s Technical Proposal Score” column rounded to two decimal places.

| Evaluation Category | Maximum Potential Points | Excellent (90-100) | Very Good (75-89) | Good (51-74) | Fair (25-50) | Poor (<24) | Evaluator’s Technical Proposal Score (Max Points X Score) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| - Project Approach | 25 |  | 85 |  |  |  | 21.25 |
| - Project Understanding | 15 |  |  | 68 |  |  | 10.20 |

- A Total evaluation score for each Submitter is then recorded on the Evaluation Sheet in Appendix C by adding the scores of each criterion.

- The POC or TA will audit the Evaluation Sheets after the Evaluators have completed and signed the Evaluation Sheets.  Any issues identified during the audit will be brought to the Evaluator’s attention for explanation or correction.

- The POC Chair will then collect each Evaluator’s finalized Evaluation Forms when completed.  The POC Chair will then transfer the scores into a matrix similar to Appendix D.

- The TRC will then determine the average score for each Submitter by adding all scores recorded for each Submitter and dividing by the number of Evaluators.  The POC Chair will record the scores and relative final rankings on the SOQ Evaluation Summary Sheet, Appendix D.

Step 5: Non-Responsiveness

If a Proposal is deemed non-responsive by the TRC, the TRC shall document the reasons in a document to be kept by the POC Chair.  The POC Chair and Project Manager will notify the Commissioner, or designee, that the Proposer has been determined to be non-responsive to the RFQ.  If the Commissioner, or designee, concurs with the TRC non-responsive recommendation, the POC Chair shall draft a notice for the Commissioner’s, or designee’s, signature after which the notice will be issued to the appropriate Proposer.  This notice does not need to be sent prior to the end of the evaluation meeting, but it must occur prior to the announcement of the short-list.

Step 6:  Short-List

- After reviewing the relative final rankings, the TRC will determine the most highly qualified Submitters by judging whether a logical breaking point exists in the relative rankings.  The TRC will subsequently recommend a short-list for the Project.  No more than five Submitters shall be short-listed in accordance with State Statute.

- The POC Chair will then develop an Executive Summary of the SOQ Evaluations, including the short-list.  The Executive Summary will be forwarded to the Commissioner of Transportation, or designee.

- The Project Manager will notify all SOQ Submitters in writing of the results of the evaluation process. The short-listed Submitters will then be invited to respond to the Request for Proposals (RFP).

# Project Manager Responsibilities

In addition to those responsibilities described elsewhere in this document, the Project Manager’s responsibilities are as follows:

- The Project Manager, or designated representative, shall serve as a point of contact if an Evaluator has questions relative to the content of the SOQs.

- The Project Manager, or designated representative, shall coordinate and facilitate the participation of TA, if any, as may be necessary during the course of the evaluation and selection process.

# POC Chair Responsibilities

In addition to those responsibilities described elsewhere in this document, the POC Chair’s responsibilities are as follows:

- The POC Chair shall serve as a point of contact if an Evaluator has questions relative to the evaluation process as outlined by this manual.

- The POC Chair is responsible for ensuring the timely progress of the evaluation, coordinating any consensus meeting(s) or re-evaluations, and ensuring that appropriate records of the evaluation are maintained.

- If an Evaluator is unable to complete his/her evaluation responsibilities to the extent the POC Chair determines necessary or if additional Evaluators are necessary to evaluate the SOQs more completely, the POC Chair shall take whatever steps he/she determines appropriate to arrange for substitution and or/supplementation of evaluation personnel in consultation with the Project Manager.

- To the extent the POC Chair determines it appropriate, the Evaluation Committee may deviate from any procedure as prescribed herein as long as said deviations do not otherwise constitute violation of applicable law.  The change or modification shall be documented in the Executive Summary of the SOQ Evaluations to be presented to the Commissioner, or designee.

# Technical Advisors (TA)

TA, if any, will provide their assessments of the submitted SOQs to the TRC at the SOQ review and scoring meeting and will participate in the evaluation discussions.

# Information Release

No information regarding the contents of SOQs, the deliberations by the TRC, short-list recommendations to the Commissioner, or other information relating to the evaluation process will be released, except to authorized MnDOT personnel, without the authorization of the POC Chair.

APPENDIX A

QUALITATIVE RATING GUIDE

##### QUALITATIVE RATING GUIDE

| ADJECTIVE | DESCRIPTION | Percent of Maximum Score |
| --- | --- | --- |
| Excellent (E) | - Submitter has exceptional qualifications. - SOQ supports an extremely strong expectation of successful Project performance. - SOQ indicates significant strengths with few minor weaknesses, if any. - SOQ contains an outstanding level of quality. | 90-100 % |
| Very Good (VG) | - Submitter has strong qualifications. - SOQ supports a very good expectation of successful Project performance. - SOQ contains a few minor weaknesses that are outweighed by the strengths. | 75-89 % |
| Adequate (A) | - Submitter has sufficient qualifications. - SOQ supports an adequate expectation of successful Project performance. - SOQ contains weaknesses that are balanced by strengths. | 51-74 % |
| Fair (F) | - Submitter has limited qualifications. - SOQ supports a fair expectation of successful Project performance. - SOQ contains weaknesses that are not offset by strengths. Weaknesses could adversely affect successful project performance. | 25-50 % |
| Poor (P) | - Submitter has little or no qualifications. - SOQ supports a weak expectation of successful Project performance. - SOQ contains significant weaknesses with very minor strengths, if any. | 0-24 % |

APPENDIX B

SOQ PASS/FAIL CHECKLIST

Design-Build Project Pass/Fail Checklist

| PASS/FAIL TASK | PASS | FAIL |
| --- | --- | --- |
| SOQ received by , Central Daylight Time on . |  |  |
| Delivered via email in pdf format to MnDOT’s Design-Build Program Manager. No individual email larger than 10 MB. |  |  |
| The front cover of each SOQ is labeled with “ Design-Build Project”, “Statement of Qualifications”, and the date of submittal. Section dividers are only used to convey the heading of the section and are not used to supplement or enhance any information included in the SOQ. All information is either printed on 8.5” x 11” paper or is designed to print on 8.5” x 11” paper. All printing, except for the front cover of the SOQ, is Times New Roman, 12-point font. Text contained on charts, exhibits, design plans, and other illustrative and graphical information is no smaller than 10-point Times New Roman. All dimensional information is shown in English units. |  |  |
| The Introduction: (RFQ Section 3.1) - Includes the Business name, address, business type (e.g. corporation, partnership, joint venture) and roles of Submitter and each Major Participant in the Cover Letter. - Identifies a contact person with address, telephone number, and e-mail address in the Cover Letter. - Is signed by an authorized representative of the Submitter, including joint venture members if applicable in the Cover Letter. (The Major Participants may sign if the Submitter is not yet a legal entity) - Includes a statement certifying the truth and correctness of the SOQ in the Cover Letter. - Includes a Table of Contents - Is limited to two pages. (One for the Cover Letter, one for the Table of Contents) |  |  |
| The Organizational Chart(s): (RFQ Section 3.2.1) - Includes a “Chain of command” with lines identifying participants who are responsible for major functions and their reporting relationships. - Includes the functional structure of the organization showing Key Personnel by name and identifying the Submitter and all Major Participants. - Includes an identification of all critical functional relationships listed in Section 3.2.1. |  |  |
| The Submitter Experience information: (RFQ Section 3.2.2) - Includes a description of the Submitter’s experiences on transportation projects, unless newly formed. If newly formed, an explanation is included. - Includes, for each project description: - A narrative describing the project. - The name of the project, the owner’s contract information (project manager name, phone number, e-mail address), and project number. - Dates of design and/or construction - A detailed description of the work or services provided and percentage of the overall project actually performed - Addresses each bullet in RFQ Section 3.2.2. |  |  |
| The Key Personnel information includes: (RFQ Section 3.3.1) - Only one person per Level A position unless allowed - Only one Level A position per person unless allowed - No Level B resumes - A brief narrative describing why the individual is highly qualified for the position - Percentages of time the Key Personnel are committed to this Project and other projects The following Key Personnel are identified and have provided resumes: - Contractor’s Project Manager - Quality Manager - Construction Quality Manager - Design Manager - Geotechnical Engineer - Hydraulics Engineer - Design Lead Engineer - Roadway - Public Information Coordinator/Business Liaison (Note: the pass/fail requirements in Section 3.3.3, such as years of experience, are evaluated by the TRC) |  |  |
| The provided Resumes (Appendix A): (RFQ Section 3.3.1 and 3.3.2) - Include a brief narrative describing the individual’s recent career - Include relevant licensing and registration - Include years of experience performing similar work - Include the length of employment with current employer - Include actual work examples from similar projects including duties performed, percent of time on job, and dates of work performed - Are no longer than 2 pages in length |  |  |
| The Project Understanding information includes: (RFQ Section 3.4) - A narrative as described in RFQ Section 4.3. |  |  |
| The Project Management Approach information includes: (RFQ Section 3.5) - A conceptual approach to meeting Project goals. - A narrative as described in RFQ Section 4.3. |  |  |
| The Legal and Financial information: (RFQ Section 3.6) - Identifies all addenda and clarifications received by number and date in Appendix B. (RFQ Section 3.6.1) - Includes the organizational conflict of interest information in Appendix C. (RFQ Section 3.6.2) - Includes the full legal name of the Submitter and its state of organization as well as a Certificate of Good Standing for the Submitter and each Major Participant or, alternatively, an assurance that the Submitter and each Major Participant will be authorized to conduct business in Minnesota by the time of contract award in Appendix B. (RFQ Section 3.6.3) - Includes conditions surrounding any contract (or portion thereof) entered into by the firm that has been terminated for cause, or which required completion by another party, within the last five years in Appendix B. (RFQ Section 3.6.5) - Includes any debarment or suspension from performing work against the firm in Appendix B (RFQ Section 3.6.5). |  |  |

Legal Subcommittee Signatures:

APPENDIX C

SOQ EVALUATION FORMS

Submitter: 											SOQ Evaluator Number:

| {Reference scoring criteria heading} |  |  |  |
| --- | --- | --- | --- |
| Excellent Very Good Adequate Fair Poor |  |  |  |
| {Use additional sheets as necessary} | Mark on chart | Page # | Comment / Finding |
| {Insert scoring criteria first bullet or paragraph here} | S W |  |  |
|  | S W |  |  |
|  | S W |  |  |
| {Insert scoring criteria second bullet or paragraph here} | S W |  |  |
|  | S W |  |  |
|  | S W |  |  |
| {Insert scoring criteria third bullet or paragraph here} | S W |  |  |
|  | S W |  |  |
|  | S W |  |  |

Submitter: 											SOQ Evaluator Number:

| {Reference scoring criteria heading} |  |  |
| --- | --- | --- |
| Excellent Very Good Adequate Fair Poor |  |  |
| {Use additional sheets as necessary} | Mark on chart | Comment / Finding |
| {Insert scoring criteria first bullet} | S W |  |
|  | S W |  |
|  | S W |  |
| {Insert scoring criteria second bullet} | S W |  |
|  | S W |  |
|  | S W |  |
| {Insert scoring criteria third bullet} | S W |  |
|  | S W |  |
|  | S W |  |

Submitter: 											SOQ Evaluator Number:

| {Reference scoring criteria heading} |  |  |
| --- | --- | --- |
| Excellent Very Good Adequate Fair Poor |  |  |
| {Use additional sheets as necessary} | Mark on chart | Comment / Finding |
| {Insert scoring criteria first bullet} | S W |  |
|  | S W |  |
|  | S W |  |
| {Insert scoring criteria second bullet} | S W |  |
|  | S W |  |
|  | S W |  |
| {Insert scoring criteria third bullet} | S W |  |
|  | S W |  |
|  | S W |  |

Submitter: 								SOQ Evaluator Number:

| Evaluation Category | Maximum Potential Points | Excellent (90-100) | Very Good (75-89) | Adequate (51-74) | Fair (25-50) | Poor (0-24) | Evaluator’s Technical Proposal Score (Max Points X Score) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| - {Scoring criteria} | { } |  |  |  |  |  |  |
| - {Scoring criteria} | { } |  |  |  |  |  |  |
| - {Scoring criteria} | { } |  |  |  |  |  |  |
| Total | 100 |  |  |  |  |  |  |

I hereby certify that I have audited this evaluation form for the above mentioned Submitter.

Auditor Signature:  _________________________________		                   Date:

APPENDIX D

SOQ EVALUATION SUMMARY SHEET

|  | Evaluator Total Scoring by Submitter |  |  |  |  | General Comments |
| --- | --- | --- | --- | --- | --- | --- |
|  | Submitter A | Submitter B | Submitter C | Submitter D | Submitter E |  |
| ##### Evaluator No. 1 |  |  |  |  |  |  |
| Evaluator No. 2 |  |  |  |  |  |  |
| Evaluator No. 3 |  |  |  |  |  |  |
| Evaluator No. 4 |  |  |  |  |  |  |
| Evaluator No. 5 |  |  |  |  |  |  |
|  |  |  |  |  |  | {Adjust evaluator rows and submitter columns as applicable} |
| ##### Total Average Score |  |  |  |  |  |  |
| ##### Final Ranking |  |  |  |  |  |  |

I hereby certify that the scores reflected above reflect the information provided by the Evaluators:

POC Chair Signature:  _________________________________			Date:

I hereby certify that I have audited this summary sheet.

Auditor Signature:  _________________________________			Date: