- MINNESOTA

- DEPARTMENT OF TRANSPORTATION

- METRO DISTRICT

- REQUEST FOR QUALIFICATIONS

ST ANTHONY FALLS BRIDGE ANTI-ICING CONTAINMENT SYTEM DESIGN–BUILD PROJECT

S.P. 2783-174

January 11, 2017

- TABLE OF CONTENTS

1.0	INTRODUCTION	1

2.0	Background Information; RFQ Process	2

2.1	Project Description; Scope of Work	2

2.2	Estimated Cost; Maximum Time Allowed	3

2.3	Project Schedule	3

2.4	MnDOT Project Management; Ex Parte Communications	3

2.5	Questions and Clarifications; Addenda	4

2.6	Major Participant	4

2.7	Not Used	5

2.8	Organizational Conflicts of Interest	5

2.9	Changes to Organizational Structure	5

2.10	Past Performance or Experience	6

2.11	Equal Employment Opportunity	6

2.12	Disadvantaged Business Enterprises	6

http://www.dot.state.mn.us/civilrights/	7

3.0	CONTENT OF STATEMENT OF QUALIFICATIONS	7

3.1	Introduction	7

3.2	Submitter Organization and Experience	7

3.2.1	Not Used	8

3.2.2	Submitter Experience	8

3.3	Key Personnel	8

3.3.1	Resumes of Key Personnel	8

3.3.2	Other Information for Key Personnel	9

3.3.3	Key Personnel: Job Descriptions; Minimum Qualifications for Acceptance; and Qualifications Exceeding Minimums	9

3.4	Project Understanding	11

3.5	Not Used	11

3.6	Legal and Financial	11

3.6.1	Acknowledgment of Clarifications and Addenda	11

3.6.2	Organizational Conflicts of Interest	11

3.6.3	Legal Name and Authority to Transact Business in Minnesota	12

3.6.4	Bonding Capability	12

3.6.5	Submitter Information	13

4.0	EVALUATION PROCESS	13

4.1	SOQ Evaluation	13

4.2	Not Used	13

4.3	SOQ Evaluation and Scoring	13

4.4	Determining Short listed Submitters	14

4.5	Notification of Short listing	14

4.6	Debriefing Meetings	14

5.0	PROCEDURAL REQUIREMENTS FOR SOQ	15

5.1	Due Date, Time and Location	15

5.2	Format	15

5.3	Not Used	16

6.0	PROCUREMENT PHASE 2	16

6.1	Request for Proposals	16

6.2	RFP Content	16

6.2.1	RFP Structure	16

6.2.2	RFP Information	16

6.2.3	Warranties	17

6.3	One-on-One Meeting	17

6.4	Proposals Submitted in Response to the RFP	17

6.5	Proposal Evaluations	17

6.6	Stipends	17

7.0	Protest Procedures	18

7.1	Protests Regarding Facially Apparent Deficiencies in RFQ/Phase I Procedures	18

7.2	Protests Regarding Responsiveness and Short listing	19

7.3	Costs and Damages	21

# 1.0	INTRODUCTION

The Minnesota Department of Transportation (MnDOT), Metro District, is requesting Statements of Qualifications (“SOQs”) from entities (“Submitters”) interested in submitting proposals for the St Anthony Falls Bridge Anti-Icing Containment System Design-Build Project (the “Project”).

The Project will be funded with federal-aid dollars thereby requiring that the Submitters adhere to all pertinent federal, state and local requirements.

MnDOT makes no guarantee that a Request for Proposals (RFP) will be issued for this Project.

1.1	Procurement Process

MnDOT will use a two-phase procurement process to select a design-build contractor to deliver the Project.  This Request for Qualifications (this “RFQ”) is issued as part of the first phase to solicit information, in the form of SOQs, that MnDOT will evaluate to determine which Submitters are the most highly qualified to successfully deliver the Project.  MnDOT anticipates short-listing at least two, but not more than five most highly qualified Submitters that submit SOQs.  In the second phase, MnDOT will issue a Request for Proposals (the “RFP”) for the Project to the short listed Submitters.  Only the short listed Submitters will be eligible to submit proposals for the Project.  Each short listed Submitter that submits a proposal in response to the RFP (if any) is referred to herein as a “Proposer.”  MnDOT will award a design-build contract for the Project, if any, to the Proposer offering the best-value proposal, to be determined as described in the RFP.

1.2	Project Goals The following goals have been established for the Project:

- Install an efficient, effective, and low-maintenance containment system to capture the anti-icing chemical (CF7) leakage from the bridge anti-icing system.  Separate this containment system from the associated hydraulic supply system.

- Achieve Substantial Completion prior to October 1st, 2017

- Provide a safe work environment for workers and the public.  Make certain that appropriate access and confined space procedures are followed at all times.

- Complete as much of the containment system as possible within the project budget, ideally the entire system.

- Do not allow CF7 or any other contaminant to leak into the Mississippi river during or after construction.

- Allow and encourage innovative ideas to achieve the above goals.

1.3	Submitter Information

To allow receipt of any addenda or other information regarding this RFQ, each Submitter is solely responsible for ensuring that MnDOT’s Project Manager as described in Section 2.4 has its contact person name and e-mail address.  If an entity intends to submit a proposal as part of a team, the entire team is required to submit a single SOQ as a single Submitter.

# 2.0	Background Information; RFQ Process

## 2.1	Project Description; Scope of Work

The project is located in Hennepin County, Minnesota, within the city of Minneapolis.  The project limits extend a total of 0.505 miles from approximately RP 018+00.200 to 018+00.705 (i.e. the length of the St Anthony Falls bridge) on Interstate 35W.

The proposed work will occur entirely within the 4 “boxes” of the St. Anthony Falls bridge (and, as it takes place within the bridge structures, all workers must have Confined Space Entry Training).  Each of the 4 boxes has a PVC piping collection system running for approximately 1,500 feet from the middle to the ends of the bridge in the existing situation.  These systems are designed to carry any liquid (primarily anti-icing chemical and water) that leaches into the boxes from the anti-icing holes in the deck from the high points in the middle of each box to one of two collection tanks located at either end of each structure utilizing a gravity only design.  These systems are operational, but they leave pools of liquid in some areas, they are inefficient for MnDOT Maintenance to drain, and they may not be able to contain a catastrophic failure of an anti-icing feed line as designed. This project is intended to replace the existing anti-ice leak containment system with a more reliable and efficient configuration.

The current system also serves as a conduit for the high pressure anti-ice chemical lines. A secondary aspect of this project is to separate the feed lines from the collection lines.

At the time of the proposed work all feed lines will contain only water so there should be no work involving the anti-ice chemical.

A project kick-off meeting will be held on:

January 17, 2017

8:00 AM – 9:30 AM

Conference Room 148

MnDOT Metro Headquarters (“Water’s Edge”)

1500 County Road B2 W

Roseville, MN  55113

Additional information regarding the project can be found on the following website:

http://www.dot.state.mn.us/designbuild/stanthonyfalls/index.html

The National Environmental Policy Act (NEPA) is in process.  Completion is anticipated prior to the award of the project.

## 2.2	Estimated Cost; Maximum Time Allowed

The estimated cost of the Project is between $450,000 and $500,000.  Substantial Completion will be accomplished prior to October 1st, 2017 and the anti-icing system will be ready for use at that time.

A maximum price proposal value will be included in the RFP.  The estimated value of the maximum price proposal is listed in Section 6.2.2. Short-listed Proposers that submit Price Proposals over the maximum price proposal value will be deemed non-responsive.

## 2.3	Project Schedule

The deadline for submitting RFQ questions and the SOQ due date stated below apply to this RFQ.  MnDOT also anticipates the following additional Project milestone dates.  This schedule is subject to revision by the RFP and addenda to this RFQ.

Issue RFQ	January 11, 2017

SOQ due date	February 9, 2017

Notify short listed Submitters	Week of February 19th

Issue RFP	February 24, 2017

Technical Proposals due	April 21, 2017

Price Proposals due and opened	May 5, 2017

Anticipated First Notice to Proceed	Early July, 2017

## 2.4	MnDOT Project Management; Ex Parte Communications

Mike Kowski is MnDOT’s Project Manager.  As MnDOT’s Project Manager, Mike is MnDOT’s sole contact person and addressee for receiving all communications about the Project.  Only written inquiries will be accepted.  Except as permitted by Section 7.1 and below, all inquiries and comments regarding the Project and the procurement thereof must be made by e-mail or letter to:

Mail Delivery:		Michael Kowski, PE

St Anthony Falls Anti-Icing Containment System Design-Build

Project Manager

Minnesota Department of Transportation

Metro District Maintenance & Operations

MS 050

1500 County Road B2 W

Roseville, MN 55113

E-mail:		Michael.P.Kowski@state.mn.us

Design-build programmatic questions and questions related to any Protest (See Section 7) must be e-mailed or by letter (written inquiries only) to MnDOT’s Design-Build Program Manager:

Mail Delivery:		Peter Davich, PE

Design-Build Program Manager

Minnesota Department of Transportation

395 John Ireland Blvd

MS 680

St Paul, MN 55155

E-mail:		Peter.A.Davich@state.mn.us

During the Project procurement process, commencing with issuance of this RFQ and continuing until award of a contract for the Project (or cancellation of the procurement), no employee, member or agent of any Submitter shall have any ex parte communications regarding this procurement with any member of MnDOT or the Federal Highway Administration, their advisors (i.e. cities, counties) or any of their contractors or consultants involved with the procurement, except for communications expressly permitted by the MnDOT Project Manager and this RFQ (or, subsequent to issuance of the RFP).

Any Submitter engaging in such prohibited communications may be disqualified at the sole discretion of MnDOT.

## 2.5	Questions and Clarifications; Addenda

Questions and requests for clarification regarding this RFQ must be submitted in writing to MnDOT’s Project Manager as described in Section 2.4.  To be considered, all questions and requests must be received by 4:00 pm, Central Standard Time, on the date indicated in Section 2.3.

MnDOT reserves the right to revise this RFQ at any time before the SOQ due date.  Such revisions, if any, will be announced by addenda to this RFQ.

MnDOT will use the following guidelines when responding to questions and requests for clarification and issuing addenda:

- MnDOT will answer questions and requests for clarification Questions and post the answers to MnDOT’s design-build website www.dot.state.mn.us/designbuild.

- MnDOT will send an e-mail notification to the contact person for each Submitter as soon as each addendum or clarification is issued.

## 2.6	Major Participant

As used herein, the term “Major Participant” means any of the following entities:  all general partners or joint venture members of the Submitter; all individuals, persons, and businesses (however organized) holding (directly or indirectly) a 15% or greater interest in the Submitter; the lead engineering/design firm(s); and any other entity the Submitter would wish to formally add to their team to enhance their SOQ proposal.

The Submitter must self-perform at least 30% of the work on the project with its own organization.

## 2.7	Not Used

## 2.8	Organizational Conflicts of Interest

The Submitter’s attention is directed to 23 CFR Part 636 Subpart A and in particular to Section 636.116 regarding organizational conflicts of interest.  Section 636.103 defines “organizational conflict of interest” as follows:

Organizational conflict of interest means that because of other activities or relationships with other persons, a person is unable or potentially unable to render impartial assistance or advice to the owner, or the person's objectivity in performing the contract work is or might be otherwise impaired, or a person has an unfair competitive advantage.

In addition, MnDOT has developed a policy regarding Conflict of Interest related to design-build projects.  A copy of this policy is posted on MnDOT’s design-build website at:

www.dot.state.mn.us/designbuild

The Submitter is prohibited from receiving any advice or discussing any aspect relating to the Project or the procurement of the Project with any person or entity with an organizational conflict of interest, including, but not limited to, MnDOT Consultant/Technical Support firms listed in Section 2.7.  Such persons and entities are prohibited participating in any Submitter organization relating to the Project.

The Submitter agrees that, if after award, an organizational conflict of interest is discovered, the Submitter must make an immediate and full written disclosure to MnDOT that includes a description of the action that the Submitter has taken or proposes to take to avoid or mitigate such conflicts.  If an organizational conflict of interest is determined to exist, MnDOT may, at its discretion, cancel the design-build contract for the Project.  If the Submitter was aware of an organizational conflict of interest prior to the award of the contract and did not disclose the conflict to MnDOT, MnDOT may terminate the contract for default.

MnDOT may disqualify a Submitter if any of its Major Participants belong to more than one Submitter organization.  See Section 3.6.2 for additional information regarding this matter.

## 2.9	Changes to Organizational Structure

Individuals and design-build firms as defined in Minnesota State Statute 161.3410 (including Key Personnel or Major Participants) identified in the SOQ may not be removed, replaced or added to without the written approval of the Commissioner of Transportation, or designee.  The Commissioner, or designee, may revoke an awarded contract if any individual or design-build firm identified in the SOQ is removed, replaced or added to without the Commissioner’s, or designee’s, written approval.  To qualify for the Commissioner’s, or designee’s, approval, the written request must document that the proposed removal, replacement or addition will be equal to or better than the individual or design-build firm provided in the SOQ.  The Commissioner, or designee, will use the criteria specified in this RFQ to evaluate all requests.  Requests for removals, replacements and additions must be submitted in writing to MnDOT’s Project Manager as described in Section 2.

## 2.10	Past Performance or Experience

Past performance or experience does not include the exercise or assertion of a person’s legal rights.

## 2.11	Equal Employment Opportunity

The Submitter will be required to follow both State of Minnesota and Federal Equal Employment Opportunity (EEO) policies.

In accordance with the Minnesota Human Rights Act, Minnesota Statute 363.03 Unfair Discriminatory Practices, MnDOT will affirmatively assure that on any project constructed pursuant to this advertisement equal employment opportunity will be offered to all persons without regard to race, color, creed, religion, national origin, sex, marital status, status with regard to public assistance, membership or activity in a local commission, disability, sexual orientation, or age.

In accordance with Minnesota Human Rights Act, Minnesota Statute 363.073 Certificates of Compliance for Public Contracts, and 363.074 Rules for Certificates of Compliance, MnDOT will assure that appropriate parties to any contract entered into pursuant to this advertisement possess valid Certificates of Compliance.  Any Submitter that is not a current holder of a compliance certificate issued by the Minnesota Department of Human Rights must contact the Department of Human Rights immediately for assistance in obtaining a certificate.

## 2.12	Disadvantaged Business Enterprises

Consistent with the 49 CFR Part 26 policy, MnDOT will not allow any person or business to be excluded from participation in, denied the benefits of, or otherwise be discriminated against in connection with the award and performance of any U.S. Department of Transportation (DOT)-assisted contract because of sex, race, religion, or national origin.  MnDOT has established a DBE, TGB, and VET program in accordance with regulations of the DOT, 49 CFR Part 26.  In this regard, the contractor will take all necessary and reasonable steps in accordance with 49 CFR Part 26 to ensure that DBEs, TGBs, and VETs have the maximum opportunity to compete for and perform the contract.  Additional TGB and VET or DBE requirements will be set forth in the RFP.

MnDOT will determine a TGB and VET or DBE goal for the Project within the RFP.  MnDOT’s updated directory of DBE contractors can be viewed at the following website:

## http://www.dot.state.mn.us/civilrights/

# 3.0	CONTENT OF STATEMENT OF QUALIFICATIONS; How Information in the Statement of Qualifications Will Be Used

This section describes specific information that must be included in the SOQ.  SOQs must follow the outline of this Section 3.0.

Documents submitted pursuant to this RFQ will be subject to the Minnesota Government Data Practices Act.

Some of the information requested in this RFQ is for informational purposes only, while other information will be used in the qualitative analysis of the SOQs.  MnDOT will initially review SOQs on a pass/fail basis.  The purpose of this initial review is for MnDOT to determine whether the SOQ, on its face, is responsive to this RFQ. An SOQ will be, on its face, responsive to this RFQ if it appears to include all of the components of information required by this RFQ in the manner required by this RFQ.  This initial pass/fail review does not include any qualitative assessment as to the substance of the information submitted.  Those SOQs that pass the pass/fail review will then be reviewed on a qualitative basis according to the criteria specified in Section 4.3.

The following Sections 3.1 through 3.7 describe the information that is required and how it will be used.

## 3.1	Introduction

The Introduction must include a Cover Letter stating the business name, address, business type (e.g., corporation, partnership, joint venture) and roles of the Submitter and each Major Participant, if applicable.  The Cover Letter must identify one contact person and his or her address, telephone number, and e-mail address.  MnDOT will send all Project-related communications to this contact person.

Authorized representatives of the Submitter organization must sign the Cover Letter.  If the Submitter is a joint venture, the joint venture members must sign the letter.  If the Submitter is not yet a legal entity, the Major Participants must sign the letter.  The Cover Letter must include a statement certifying the truth and correctness of the contents of the SOQ.

This information will be used to identify the Submitter and its designated contact, and will be reviewed on a pass/fail basis only and not as part of the qualitative assessment of the SOQ.

## 3.2	Submitter Organization and Experience

The information required by this section will be used in the qualitative assessment of the SOQ.  MnDOT will evaluate the capabilities of the Submitter organization to effectively deliver the Project.

### 3.2.1	Not Used

### 3.2.2	Submitter Experience

Describe the experiences on similar projects that the Submitter and each Major Participant has managed, designed, and/or constructed.  Demonstrate experiences in each of the following areas:

- Recent experience with the construction of projects of similar scope and complexity, including projects with fluids in high-pressure lines and fluid lines in an environment with thermal expansion/contraction.

- Recent experience with the design of projects of similar scope and complexity, including projects with fluids in high-pressure lines and fluid lines in an environment with thermal expansion/contraction.

Each project description must include the following information:

(1)	A narrative describing the project, including the portion of work performed by the Submitter.

(2)	Name of the project and the owner’s contact information (project manager name, phone number, e-mail address).

(3)	Dates of work performed;

MnDOT may elect to use the information provided as a reference check.

## Key Personnel

The information required by this section will be used in the qualitative assessment of the SOQ.

### 3.3.1	Resumes of Key Personnel

Resumes of Key Personnel shall be provided as Appendix A – Resumes of Key Personnel to the SOQ.  Resumes of Level A Key Personnel shall be limited to two pages each.  Resumes from other ‘value added’ personnel are not required and shall not be submitted (such personnel may be discussed in the body of the SOQ, if desired).

An individual may not fill more than one Level A Key Personnel unless specifically allowed in this document.  If an individual fills more than one position in this manner only one resume is required.  Only one individual may be proposed per position unless specifically allowed in Section 3.3.3, although beneficial support staff are encouraged and may be mentioned in the body of the SOQ.

Level A Personnel

- Design-Build Project Manager

- Construction Manager

- Designer

- Safety Officer

Include the following items on each resume:

- A brief narrative describing the individual’s recent career

- Relevant licensing and registration.

c)	Years of experience performing similar work.

d) 	Actual work examples from similar projects including duties performed and dates of work performed.  MnDOT prefers recent and otherwise relevant experience.

### 3.3.2	Other Information for Key Personnel

In addition to resumes, provide a brief narrative explaining why the individual is highly qualified for the position.

### 3.3.3	Key Personnel: Job Descriptions; Minimum Qualifications for Acceptance; and Qualifications Exceeding Minimums

The qualifications and experience of Key Personnel will be reviewed as part of the qualitative assessment of the SOQ.  The following is a brief job description, minimum requirements, and preferred requirements for each of the Key Personnel to be assigned to the Project.    Key Personnel will be evaluated based on the extent they meet and/or exceed the requirements and preferences, including, but not limited to, relevant education, training, certification, and experience.   Any certifications that are required to meet the requirements of the RFQ shall be in place by the time the first notice to proceed is issued.

- Design-Build Project Manager

The Design-Build Project Manager will be responsible for the overall design, construction, and contract administration for the Project.  This person will have full responsibility for the prosecution of the work, act as a single point of contact in all matters, and have the authority to represent the Contractor on all matters relating to the Project.

Specific personnel requirements:

- Must have at least 5 years recent experience managing projects of similar scope and complexity.  Experience with both design and construction preferred.  A record of quality results preferred.  Additional experience beyond the minimum preferred.  Highly similar experience preferred.

- May also serve as the Design-Build Construction Manager or Designer or both.

- Must visit the site at least one day per week, and must be available to be on site within 2 hours for the duration of the project.

- Construction Manager

The Construction Manager will be responsible for ensuring that the Project is constructed in accordance with the project requirements.  The Construction Manager must be on-site for the duration of the construction of the Project and must coordinate with the Designer regarding the design of the Project.  The Construction Manager (or direct report designee) is responsible for making certain that the correct materials are being utilized on the project, making certain that construction has been fully completed before requesting MnDOT’s final inspection, and generally making certain that the final product is high quality.

Specific personnel requirements:

- Must have at least 5 years recent experience managing the construction of projects of similar scope and complexity, including projects with fluids in high-pressure lines and fluid lines in an environment with thermal expansion/contraction.  A record of quality results preferred.  Additional experience beyond the minimum preferred. Highly similar experience preferred.

- The Construction Manager must either work under the direct supervision of the Design-Build Project Manager or serve as the Design-Build Project Manager.  May also serve as the Designer.

- Designer

The Designer will be responsible for ensuring that the overall Project design is completed and design criteria requirements are met.  Specifically, the Designer will serve as the primary representative for the Project’s design and make certain that the functional designs are completed on schedule and in accordance with Contract requirements.  The Designer must have the authority to be in direct contact with MnDOT staff during all phases of the Project.  The Designer must be available to attend progress meetings in person as necessary.

Specific personnel requirements:

- Must have 5 years recent experience completing the designs of projects of similar scope and complexity, including projects with fluids in high-pressure lines and fluids in an environment with thermal expansion/contraction.  A record of quality results preferred.  Additional experience beyond the minimums preferred.  Highly similar experience preferred.

- Must be a registered professional engineer in the State of Minnesota now or by the time the first notice to proceed is issued.

- Must either work under the direct supervision of the Design-Build Project Manager or serve as the Design-Build Project Manager.  May also serve as the Construction Manager.

- Safety Manager

The Safety Manager is responsible for making certain the job site is safe and secure at all times.  The Safety Manager is also responsible for making certain that confined space and bridge access requirements are followed and documented.  The Safety Manager must visit the site at least three times per week or as necessary to ensure appropriate practices are being followed.

Specific personnel requirements:

- Must have recent experience managing and documenting site safety on projects of similar scope and complexity

- Must have Confined Space Entry Training certification

## 3.4	Project Understanding

The information required by this section will be used in the qualitative assessment of the SOQ.  To demonstrate the Submitter familiarity with the Project and Project requirements, the Submitter must provide a narrative on the items listed in Section 4.3.

## 3.5	Not Used

## 3.6	Legal and Financial

The information required in response to Sections 3.6.1, 3.6.3, 3.6.4 and 3.6.5 shall be submitted as Appendix B – Legal and Financial.  Information provided in response to these sections will not count towards the overall page limitation defined in Section 5.2.  Information required by this section will be evaluated on a pass/fail basis.

### 3.6.1	Acknowledgment of Clarifications and Addenda

Identify all clarifications and addenda received by number and date.

### 3.6.2	Organizational Conflicts of Interest

Identify all relevant facts relating to past, present or planned interest(s) of the Submitter’s team (including the Submitter, Major Participants, proposed consultants, contractors and subcontractors, and their respective chief executives, directors and key project personnel) which may result, or could be viewed as, an organizational conflict of interest in connection with this RFQ.  See Section 2.8.

Disclose:  (a) any current contractual relationships with MnDOT (by identifying the MnDOT contract number and project manager); (b) present or planned contractual or employment relationships with any current MnDOT employee; and (c) any other circumstances that might be considered to create a financial interest in the contract for the Project by any current MnDOT employee if the Submitter is awarded the contract.  The Submitter must also disclose any current contractual relationships with the firms listed in Section 2.7 and other key stakeholders (cities, counties).   The foregoing is provided by way of example, and shall not constitute a limitation on the disclosure obligations.

For any fact, relationship or circumstance disclosed in response to this Section 3.6.2, identify steps that have been or will be taken to avoid, neutralize or mitigate any organizational conflicts of interest.

In cases where Major Participants on different Submitter organizations belong to the same parent company, each Submitter must describe how the participants would avoid conflicts of interest through the qualification and proposal phases of the Project.

The required information for Organizational Conflicts of Interest shall be submitted as Appendix C – Organizational Conflicts of Interest.  Information provided in response to this section will not count towards the overall page limitation defined in Section 4.2.

### 3.6.3	Legal Name and Authority to Transact Business in Minnesota

Provide the full legal name of the Submitter and identify the state in which the Submitter is incorporated or otherwise organized.  For the Submitter and each Major Participant provide a Certificate of Good Standing, issued by the Minnesota Secretary of State not more than 90 days prior to SOQ submittal, demonstrating their authorization to conduct business in the State of Minnesota.  If the Submitter organization has not yet been formed, or is for any other reason unable to provide a Certificate of Good Standing, describe the relevant facts and circumstances and provide an assurance that the Submitter and each Major Participant will be authorized to conduct business in Minnesota by the time of contract award.

### 3.6.4	Bonding Capability

### Provide a letter from a surety or insurance company stating that the Submitter is capable of obtaining a performance bond and payment bond covering the Project in the amount of $500,000.  The letter shall also state that the Submitter is capable of obtaining a warranty bond covering the three-year Project warranty period for the amount of $100,000.   Letters indicating “unlimited” bonding capability are not acceptable.  The surety or insurance company providing such letter must be authorized to do business in the State of Minnesota with an A.M. Best Co. "Best's Rating" of A- or better and Class VIII or better.

Provide associated documentation demonstrating that the person signing the above letter has the correct power-of-attorney authorization to provide a binding commitment on the behalf of the Submitter.

### 3.6.5	Submitter Information

For the Submitter (if the Submitter is not yet existing or newly formed, please explain), each Major Participant, and any affiliate of the Submitter or a Major Participant (including the firm’s parent company, subsidiary companies, and any other subsidiary or affiliate of the firm’s parent company) whose experience is cited as the basis for the firm’s qualifications:

a.	Describe the conditions surrounding any contract (or portion thereof) entered into by the firm that has been terminated for cause, or which required completion by another party, within the last five years.  Describe the reasons for termination and the amounts involved.

b.	Describe any debarment or suspension from performing work for the federal government, any state or local government, or any foreign governmental entity, against the firm.

For each description, identify the project owner’s representative and current phone number.  Indicate “None” to any subsection above that does not apply.

# 4.0	EVALUATION PROCESS

## 4.1	SOQ Evaluation

MnDOT will initially review the SOQs for responsiveness to the requirements of this RFQ.  Then the information in the SOQ will then be measured against the evaluation criteria stated in Section 4.3.

## 4.2	Not Used

## 4.3	SOQ Evaluation and Scoring

MnDOT will evaluate all responsive SOQs and measure each Submitter’s response against the project goals and selection criteria set forth in this RFQ, resulting in a numerical score for each SOQ.  MnDOT will use the following criteria and weightings:

a)	Submitter Organization and Experience (50 Points):

- Recent experience with the construction of projects of similar scope and complexity, including projects with fluids in high-pressure lines and fluid lines in an environment with thermal expansion/contraction.

- Recent experience with the design of projects of similar scope and complexity, including projects with fluids in high-pressure lines and fluids lines in an environment with thermal expansion/contraction.

b)	Key Personnel Experience (30 Points):

The 30 points will be scored and awarded in accordance with how well they meet or exceed the minimum and preferred qualifications listed in Section 3.3.3.

c)	Project Understanding (20 Points):

Provide a narrative demonstrating the Submitter’s understanding of the Project goals listed in Section 1.2 along with any associated risks or challenges.  In particular, demonstrate an understanding of the problem to be solved (i.e. the issues presented by the existing containment system), the challenges of working within this specific bridge structure, the effect of thermal expansion and contraction on the project design, and in general how this work will differ from “vertical” construction.   MnDOT will evaluate the depth of the Submitter’s Project understanding.

d)	Legal and Financial (pass/fail)

## 4.4	Determining Short listed Submitters

MnDOT will total the scores for each responsive SOQ and prepare a ranked list of Submitters.  MnDOT anticipates short-listing at least two, but not more than five most highly qualified Submitters that submit SOQs.

MnDOT reserves the right, in its sole discretion, to cancel this RFQ, issue a new request for qualifications, reject any or all SOQs, seek or obtain data from any source that has the potential to improve the understanding and evaluation of the responses to this RFQ, seek and receive clarifications to an SOQ and waive any deficiencies, irregularities or technicalities in considering and evaluating the SOQs.

This RFQ does not commit MnDOT to enter into a contract or proceed with the procurement of the Project.  MnDOT assumes no obligations, responsibilities and liabilities, fiscal or otherwise, to reimburse all or part of the costs incurred by the parties responding to this RFQ.  All such costs shall be borne solely by each Submitter.  In addition, MnDOT assumes no obligations, responsibilities and liabilities, fiscal or otherwise, to reimburse all or part of the costs incurred by the parties if MnDOT elects to not issue an RFP for the Project.

## 4.5	Notification of Short listing

Upon completion of the evaluation, scoring and short listing process, MnDOT will publish the list on its design-build website www.dot.state.mn.us/designbuild.

## 4.6	Debriefing Meetings

Once MnDOT announces the short list (if any), MnDOT will arrange debriefing meetings with Submitter organizations upon request.  The purpose of a debriefing meeting is for MnDOT to provide informal and objective comments to a Submitter on MnDOT’s review of their SOQ, and provide feedback that may help Submitters improve their SOQ’s for future procurements.  A debriefing meeting also provides an informal setting to discuss this RFQ and the procurement process; however, the Submitter should not use the debriefing meeting as a forum in which to address issues raised in any Protest under Section 7.  If a submitter has filed a protest under Section 7, and the Submitter also requests a debriefing meeting, the debriefing meeting will be scheduled to occur after MnDOT has issued a final agency decision regarding the merits of the Protest as provided in Section 7.

# 5.0	PROCEDURAL REQUIREMENTS FOR SOQ Submittal (time, place, format)

The following section describes requirements that all Submitters must satisfy in submitting SOQs.  Failure of any Submitter to submit their SOQ as required in this RFQ may result in rejection of its SOQ.

## 5.1	Due Date, Time and Location

All SOQs must be received by 9:00 a.m., Central Standard Time, on the SOQ due date indicated in Section 2.3, and must be delivered by e-mail in pdf format to:

Peter Davich, PE

Minnesota Dept of Transportation

395 John Ireland Blvd, MS 680

St. Paul, MN 55155

peter.a.davich@state.mn.us

The maximum e-mail size MnDOT can receive is 50 MB.  If necessary, break the pdf into multiple e-mails to meet this requirement.  Any SOQ that fails to meet the deadline or delivery requirement will be rejected without opening, consideration or evaluation.  Submitters will receive a confirmation email upon successful delivery to MnDOT.

## 5.2	Format

The SOQ must not exceed four single-sided pages (not including the Cover Letter or Appendices).

There are no maximum page limits to the Appendices (see Section 3.3.1 regarding page limits per person) but the Appendices shall only contain information relevant to the requested Appendix information in this RFQ.  Appendices shall not be used to further enhance an SOQ beyond these requirements. The SOQ shall contain the following Appendices:

- Appendix A – Resumes of Key Personnel

- Appendix B – Legal and Financial

- Appendix C – Organizational Conflicts of Interest

All information must be either printed on 8.5” x 11” paper or designed to print on 8.5” x 11” paper.  The letters comprising all text, except for the front cover, shall not be less than 0.10 inches in maximum height (i.e. the height of a capital letter).  This is roughly equivalent to 11-point, Times New Roman font. There are no font requirements regarding text on the front cover.

## 5.3	Not Used

# 6.0	PROCUREMENT PHASE 2

This Section 6.0 is provided for informational purposes only so that each Submitter has information that describes the second phase of the Project procurement process, including a summary of certain anticipated RFP requirements.  MnDOT reserves the right to make changes to the following, and the short listed Submitters must only rely on the actual RFP when and if it is issued.  This Section 6.0 does not contain requirements related to the SOQ.  A draft of the RFP or the scoring criteria may be made available for submitters to review and submit comments to MnDOT.  MnDOT will take submitted comments into consideration in finalizing the RFP and scoring criteria.

## 6.1	Request for Proposals

The Submitters remaining on the short list following phase 1 of the procurement process will be eligible to move to phase 2 and receive an RFP.  While MnDOT may make the RFP available to the public for informational purposes, only short listed submitters will be allowed to submit a response to the RFP.

## 6.2	RFP Content

### 6.2.1	RFP Structure

The RFP will be structured as follows:

a)	Instructions to Proposers

b)	Contract Documents, including Terms and Conditions, Project-Specific Requirements, and Standards by reference.

c)	Reference Information Documents (RID)

### 6.2.2	RFP Information

The RFP will include the following information:

a)	Maximum time allowable for design and construction.

b)	MnDOT’s cost estimate for the Project.

c)	Requirements for submitting Alternative Technical Concepts (ATCs) and Pre-Approved Elements, if required.

d)   The maximum price proposal value that MnDOT will accept for the Project.  Proposers that submit Price Proposals over the maximum price proposal value will be deemed non-responsive.   See Section 6.6 for impacts to the stipend.  The estimated value of the maximum price proposal value is $495,000, and is subject to change as the scope of the project is finalized during the RFP development process.

### 6.2.3	Warranties

The RFP will require the design-build contractor to provide a three-year warranty ensuring that the system functions and does not leak.

## 6.3	One-on-One Meeting

MnDOT will offer each short listed Proposer the opportunity to meet before the proposal due date to discuss any ATCs or PAEs, if applicable, being developed.  In any such meeting, MnDOT will meet with only one Proposer at a time.  Proposers will not be required to accept the meeting offers.

## 6.4	Proposals Submitted in Response to the RFP

Short listed Proposers that choose to continue in the procurement process must submit a two-part proposal.  One part is the technical proposal.  The second part is the price proposal.  The RFP will specifically define formats and page limits for the proposal packaging and all proposal contents.

## 6.5	Proposal Evaluations

MnDOT has determined that award of the Project based on a “best-value” determination under Minn. Stat. 161.3410 et seq. provides the opportunity to obtain the most qualified contractor to deliver the Project.

## 6.6	Stipends

MnDOT will award a stipend of $1,000 to each short listed, responsible Proposer that provides an unsuccessful proposal and a proposal that is responsive to all aspects of the RFP excluding the maximum price proposal value requirement.

No stipends will be paid for submitting SOQs.

In consideration for paying the stipend, MnDOT may use any ideas or information contained in the proposals in connection with any contract awarded for the Project or in connection with a subsequent procurement, without any obligation to pay any additional compensation to the unsuccessful short listed Proposers.

MnDOT will pay the stipend to each eligible Proposer within 90 days after the award of the contract or the decision not to award a contract.  If an unsuccessful short listed Proposer elects to waive the stipend, MnDOT will not use ideas or information contained in that Proposer’s proposal.  However, the Proposer’s proposal will be subject to Minnesota data practice laws.

A MnDOT sample stipend agreement can be viewed online at the following location:

http://www.dot.state.mn.us/designbuild/manual.html

6.7	Bridge Walkthrough

All Proposers will be required to complete a walkthrough of the interior of the St. Anthony Falls bridge prior to submitting technical proposals.  These walkthroughs must be scheduled through MnDOT’s single-point contact in Section 2.4.  It is desirable, although not required, that the walkthroughs be completed prior to SOQ submission.

# 7.0	Protest Procedures

This Section 7.0 sets forth the exclusive protest remedies available with respect to this RFQ.  Each Submitter, by submitting its SOQ, expressly recognizes the limitation on its rights to protest contained herein.  These provisions are included in this RFQ expressly in consideration for such waiver and agreement by the Submitters.  Such waiver and agreement by each Submitter are also consideration to each other Submitter for making the same waiver and agreement.

If a Submitter disregards, disputes or does not follow the exclusive protest remedies set forth in this RFQ, it shall indemnify, defend, protect and hold harmless MnDOT, its officers, officials, employees, agents, representatives and consultants from and against all liabilities, expenses, costs (including attorneys’ fees and costs), fees and damages incurred or suffered as a result.  The submission of an SOQ by a Submitter shall be deemed the Submitter’s irrevocable and unconditional agreement with such indemnification obligation.

## 7.1	Protests Regarding Facially Apparent Deficiencies in RFQ/Phase I Procedures

The Submitter may protest the terms of this RFQ prior to the time for submission of SOQs on the grounds that (a) a material provision in this RFQ is ambiguous, (b) any aspect of the procurement process described herein is contrary to legal requirements applicable to this procurement, or (c) this RFQ in whole or in part exceeds the authority of MnDOT.  Protests regarding this RFQ shall be filed only after the Submitter has informally discussed the nature and basis of the protest with MnDOT’s Design-Build Program Manager in an effort to remove the grounds for protest.

Protests regarding this RFQ shall completely and succinctly state the grounds for protest and shall include all factual and legal documentation in sufficient detail to establish the merits of the protest.  Evidentiary statements, if any, shall be submitted under penalty of perjury.

Protests regarding this RFQ shall be filed as soon as the basis for protest is known to the Submitter, but in any event it must be actually received no later than ten calendar days before the SOQ due date, provided that protests regarding an addendum to this RFQ shall be filed and actually received no later than five calendar days after the addendum to this RFQ is issued (or no later than the SOQ due date, if earlier).

Protests regarding this RFQ shall be filed in writing by hand delivery or courier to the Protest Official with a copy to MnDOT’s Design-Build Program Manager.  The “Protest Official” is defined as:

Chief Procurement Officer, or designee

Department of Administration

112 Administration Building

50 Sherburne Avenue

St. Paul, MN 55155MnDOT will distribute copies of the protest to the other Submitters and may, but need not, request other Submitters to submit statements or arguments regarding the protest and may, in its sole discretion, discuss the protest with the protesting Submitter.  If other Submitters are requested to submit statements or arguments, they may file a statement in support of or in opposition to the protest within seven calendar days of the request.  MnDOT may also file a written statement with the Protest Official.

No hearing will be held on the protest.  The Protest Official or his designee will review the facts and arguments presented in the written submissions and will decide the protest on the basis of the written submissions.  The Protest Official will consider whether MnDOT’s position (a) is reasonable, and (b) is in compliance with the Minnesota Design-Build statute, Minn. Stat. §161.3240 et. seq.   The protest Official will recommend to the MnDOT Commissioner, and send a copy the MnDOT Design-Build Program Manager, whether any changes or addenda to the RFQ and procurement process are warranted.  The Protest Official’s recommendation will be in writing and will state the reasons for the decision.   MnDOT will furnish copies of the decision in writing to each Submitter.  The Commissioner will issue MnDOT’s final decision within ten calendar days of receiving the recommendation and include written reasons for the decision (or incorporate those of the Protest Official). The decision shall be final and conclusive.  If necessary to address the issues raised in the protest, MnDOT will make appropriate revisions to this RFQ by issuing addenda.  MnDOT may extend the SOQ due date, if necessary, to address any protest issues.

The failure of a Submitter to raise a ground for a protest regarding this RFQ within the applicable period shall constitute an unconditional waiver of the right to protest the terms of this RFQ and shall preclude consideration of that ground in any protest of qualification of a Submitter unless such ground was not and could not have been known to the Submitter in time to protest prior to the final date for such protests.

## 7.2	Protests Regarding Responsiveness and Short listing

A Submitter may protest the results of the above-described evaluation and qualification process by filing a written notice of protest by hand delivery or courier to the Protest Official with a copy to MnDOT’s Design-Build Program Manager.  The protesting Submitter shall concurrently deliver a copy of its notice of protest to the other Submitters.  The notice of protest shall specifically state the grounds of the protest.

Notice of protest of any decision to accept or disqualify an SOQ on responsiveness grounds must be filed within five calendar days after the earliest of notification of non-responsiveness, the scheduled date for interviews (if any) or the public announcement of short listing.  Notice of protest of the decision on short listing must be filed within five calendar days after the public announcement of short listing.

Within seven calendar days of the notice of protest, the protesting Submitter must file with the Protest Official, with a copy to MnDOT’s Design-Build Program Manager, a detailed statement of the grounds, legal authorities and facts, including all documents and evidentiary statements, in support of the protest.  The protesting Submitter shall concurrently deliver a copy of the detailed statement to all other Submitters.  Evidentiary statements, if any, shall be submitted under penalty of perjury.

Failure to file a notice of protest or a detailed statement within the applicable period shall constitute an unconditional waiver of the right to protest the evaluation or qualification process and decisions thereunder, other than any protest based on facts not reasonably ascertainable as of such date.

Other Submitters may file by hand delivery or courier to the Protest Official, with a copy to MnDOT’s Design-Build Program Manager, a statement in support of or in opposition to the protest.  Such statement must be filed within seven calendar days after the protesting Submitter files its detailed statement of protest.  MnDOT will promptly forward copies of any such statements to the protesting Submitter.

MnDOT may, at its option, file a written response to the Protest with the Protest Official, with a copy to the Submitter and any Submitters who have filed statements with the Protest Officials.  MnDOT will respond with 14 calendar days upon its detailed statement of protest.

The Protest Official will consider whether the Committee’s decision (a) is reasonable; and (b) is in compliance with the Minnesota Design-Build statute, Minn. Stat. §161.3420 et. seq.  The Protest Official will review the facts and arguments presented in the written submissions of the protesting firm, and the written submissions of MnDOT and other submitters,  if any   The Protest Official will recommend, within 14 calendar days after MnDOT’s response, that the MnDOT Commissioner, acting through the Committee, either (1) affirm the Committee’s original decision; or, depending on the nature of the protest, (2) reinstate a firm disqualified on responsiveness grounds, or add a firm to the short list.  If MnDOT does not submit a written response, the Protest Official will make a recommendation within 21 calendar days upon the receipt of the detailed statement of protest.  The Protest Official’s recommendation will be in writing and include the reasons for the decision.  The Commissioner will issue MnDOT’s final decision within ten calendar days of receiving the recommendation, and include written reasons for the decision (or incorporate those of the Protest Official). The Commissioner will deliver the written decision to the protesting Submitter and copies to the other Submitters.

If a notice of protest regarding responsiveness is filed prior to the interview process (if any), MnDOT may proceed with the interview process and may qualify Submitters before the protest is withdrawn or decided, unless the Protest Official or his designee determines, in his or her sole discretion, that it is in the public interest to postpone the qualification prior to a decision.  Such a determination shall be in writing and shall state the facts on which it is based.

If the Protest Official or his designee concludes that the Submitter filing the protest has established a basis for protest, the Protest Official or his designee will determine what remedial steps, if any, are necessary or appropriate to address the issues raised in the protest.  Such steps may include, without limitation, withdrawing or revising the decisions, issuing a new request for qualifications or taking other appropriate actions.

## 7.3	Costs and Damages

All costs of a protest shall be the responsibility of the protestor and undertaken at the protestor’s expense.  In addition, if the protest is denied, the Submitter filing the protest may be liable for MnDOT's costs reasonably incurred in defending against the protest, including legal and consultant fees and costs, and any unavoidable damages sustained by MnDOT as a consequence of the protest.  MnDOT shall not be liable for damages to the Submitter filing the protest or to any participant in the protest, on any basis, express or implied.